# PRD: Advisory Pre-Lodgement Compliance Checker (NSW/VIC/QLD MVP)

Generated: 2026-04-21

# Intent

Build an advisory pre-lodgement product that helps builders and homeowners understand likely planning/building-document gaps before they lodge with council or other approval pathways. The MVP covers NSW, Victoria, and Queensland first, using official planning/building sources plus council-specific sources where needed, and produces evidence-linked recommendations rather than submission-ready legal determinations.

# Outcome

Given an address, local council context, project type, and uploaded documents, the system should:

1. identify the applicable jurisdiction, council, land controls, and likely approval pathway,

2. retrieve the governing official rules/guidance,

3. assess document completeness and likely compliance risks,

4. generate a traceable advisory report with missing items, likely issues, next steps, and optional managed-service escalation.

# Product scope

## In scope (MVP)

Australia-wide product framing, but operational rule support only for NSW, Victoria, and Queensland.

Residential-focused first use cases:

new dwelling / single home,

extensions / renovations,

secondary dwelling / granny-flat-like cases where jurisdiction allows,

small multi-dwelling or townhouse advisory only where rules can be grounded.

Inputs:

address,

local council / LGA,

project type,

uploaded plans/reports/forms,

optional free-text description.

Outputs:

applicable-source register,

checklist of required/likely-required documents,

gap analysis,

risk-ranked compliance observations,

recommended fixes / questions to resolve,

confidence score and human-review triggers,

optional paid handoff to expert managed service.

## Out of scope (MVP)

Lodgement submission automation.

Representing the advice as legal certification or private certifier/council advice.

Full national jurisdiction coverage.

Automatic sign-off on engineering, fire, accessibility, structural, or bushfire matters.

End-to-end construction certificate / building permit management.

# RALPLAN-DR summary

## Principles

1. Official-source-first: every rule claim must resolve to a current official state, council, planning-scheme, or NCC source.

2. Advisory-not-determinative: the product identifies likely issues and evidence, but does not claim formal approval or legal sign-off.

3. Jurisdiction-modular design: state/council rule packs, ingestion, and check logic must be independently versioned.

4. Human review on uncertainty: ambiguous, low-confidence, or high-risk cases must escalate to trained reviewers.

5. Traceable recommendations: every recommendation must show the triggering fact, governing source, and confidence.

## Decision drivers (top 3)

1. Trustworthy coverage from official sources with explainable provenance.

2. Fast time-to-value for pre-lodgement users without overpromising formal compliance.

3. Sustainable rollout path across fragmented council/state rule systems.

## Viable options

### Option A - Deterministic rule graph + retrieval + LLM explanation (recommended)

Pros: strongest auditability; easier legal posture; clearer regression testing; better fit for fragmented state/council rules.

Cons: slower content modelling; requires structured rule ingestion and maintenance.

### Option B - LLM-first agentic review over retrieved source packets

Pros: fastest prototype; flexible with messy documents; lower initial rule-modelling effort.

Cons: weaker consistency and explainability; harder to prove coverage gaps; higher legal/compliance risk.

### Option C - Human-led concierge workflow with light automation

Pros: lowest model risk; easiest way to start monetizing managed service.

Cons: poor software leverage; weak self-serve product signal; harder to scale cheaply.

## Recommendation

Start with Option A: deterministic-first compliance extraction and gap rules, augmented by LLMs for document parsing, summarization, and user-facing explanations. Keep human reviewers in the loop for low-confidence and high-risk cases, and use managed-service handoff as a monetization extension rather than the core MVP.

## Key risks

Coverage gaps from fragmented council sources and unstructured PDFs.

Users misreading advisory output as legal approval advice.

Jurisdiction-specific rule drift and change management overhead.

Hard address-to-control mapping edge cases (new subdivisions, overlays, state referral triggers).

Document OCR/plan-parsing quality variability.

# Jurisdiction differences to model explicitly

## NSW

Strong central digital spine via the NSW Planning Portal for Environmental Planning Instruments, BASIX, many application flows, and portal-linked planning data.

Need explicit modelling of LEP + SEPP + DCP interaction, BASIX triggers, and exempt/complying/development-consent pathway screening.

Council-specific DCPs and checklists remain important even with the central portal.

## Victoria

Planning scheme structure is highly standardized through the VPP/planning-scheme framework, with local content layered into each planning scheme.

Address/property lookup should rely on VicPlan/property report generation for zones, overlays, and scheme links.

Planning-permit vs building-permit split must be explicit; clause-based residential pathways (for example clause 54/55 and VicSmart where applicable) need dedicated modelling.

## Queensland

Local governments own their local planning schemes; central state sources provide the Planning framework, DA Rules, SPP, SDAP, and SARA triggers.

Greater variation in council-hosted planning scheme presentation and supporting planning scheme policies.

The engine must explicitly test local planning scheme requirements plus state referral/state-interest overlays, not just local zoning.

# Target users and jobs-to-be-done

## Primary users

Homeowners preparing their first renovation/new-home approval package.

Small builders and draftspersons wanting an early gap/risk screen.

Buyer’s advocates or project managers doing feasibility checks.

## JTBD

“Before I pay for full lodgement, tell me what controls likely apply, what documents I’m missing, and what is likely to get flagged.”

# Product workflow

1. User enters address, selects project type, confirms council/LGA, and uploads available documents.

2. System geocodes and resolves jurisdiction, planning scheme / controls, and likely approval pathway.

3. Document pipeline OCRs, classifies, and extracts structured facts (site area, setbacks, height, floor area, overlays mentioned, consultant reports present/missing).

4. Compliance engine assembles applicable rule pack:

national technical context (NCC references where relevant),

state planning/building rules,

local planning scheme / LEP / DCP / overlays / planning scheme policies,

council checklist/doc requirements.

5. Rule engine runs:

pathway eligibility checks,

completeness checks,

contradiction checks,

likely risk heuristics.

6. Report generator produces:

summary outcome,

missing documents,

likely non-compliance items,

evidence links,

recommended next actions,

escalate-to-human option.

# Source and data acquisition strategy

## Source hierarchy

Tier 1 (authoritative, preferred)

ABCB / NCC

official state planning/building portals

official planning scheme / statutory instrument repositories

official spatial/property reports where available

Tier 2 (authoritative local)

council planning scheme pages / DCP pages / checklists / application guides / overlay maps / local policies

Tier 3 (non-authoritative support only)

internal annotations, analyst-authored guidance, structured feature engineering derived from Tier 1/2 sources

## Ingestion strategy by jurisdiction

### NSW

Ingest NSW Planning Portal EPIs, Planning Portal metadata, BASIX guidance, exempt/complying pathway rules, and portal-published DCPs.

Build council source registry for any council-only application checklists, local guides, and special area controls.

Prefer central-source IDs where available; version and cache PDFs/HTML snapshots.

### Victoria

Ingest planning scheme structure references, clause/schedule text, and VicPlan-derived zone/overlay/property report outputs.

Build clause libraries for common residential pathways (clause 54/55/57/VicSmart-related items as relevant).

Maintain council overlays/schedules via planning-scheme sources rather than free-form council pages where possible.

### Queensland

Build a council-by-council source registry because planning schemes and planning scheme policies are often distributed by local governments.

Ingest state framework sources (DA Rules, SPP, SDAP, SARA material, mapping references) as common rule layers.

Normalize local planning scheme policy document types and metadata because local presentation varies widely.

## Change management

Weekly crawl/diff for Tier 1 state sources.

Fortnightly/monthly crawl cadence for council sources based on change frequency.

Semantic diffing on controls/checklists to flag analyst review.

Human content-ops approval before a new ruleset version becomes active in production.

# Runtime architecture (Vercel-first, ops-light)

## Deployment posture

Primary app: Next.js on Vercel for the intake flow, authenticated dashboard, report views, and API routes.

Server compute: Vercel Functions for intake, orchestration, report generation, source refresh triggers, and reviewer actions. Vercel Functions are server-side, automatically scale with demand, and support region placement when locality matters.

Scheduled jobs: Vercel Cron Jobs for source refresh, ruleset diffing, stale-source checks, and replay-test triggers.

File storage: private Vercel Blob for uploaded plans/reports and generated advisory exports so sensitive files stay behind application auth instead of public URLs.

Fast config reads: Edge Config only for low-churn runtime flags such as supported councils, ruleset activation switches, maintenance toggles, and escalation thresholds; not as a primary datastore because it is optimized for frequent reads and infrequent writes.

Primary relational store: Postgres via a Vercel Marketplace integration, with Neon as the default recommendation because Vercel Postgres is no longer offered for new projects and Vercel now routes Postgres through Marketplace integrations.

AI routing: optional Vercel AI Gateway for model failover, usage controls, and budget observability if the team wants one endpoint for OCR-adjacent extraction/explanation models.

## Vercel-friendly service layout

1. Web app + reviewer console (Next.js on Vercel)

public marketing + intake funnel

authenticated project workspace

reviewer/ops console

2. API routes / server actions (Vercel Functions)

project creation

upload session creation

compliance run kickoff

report generation/export

managed-service handoff

3. Background orchestration (Vercel Functions + Cron)

source crawling

source diffing

replay suite scheduling

asynchronous document extraction/compliance runs for larger uploads

4. Storage

Vercel Blob (private): source snapshots, uploaded docs, generated report artifacts

Postgres: projects, extracted facts, rules metadata, findings, human review events

Edge Config: active ruleset IDs, feature flags, supported-jurisdiction matrix, emergency disable switches

## Vercel-specific runtime flow

1. User submits intake in the Next.js app.

2. Files land in private Blob storage via signed/server-mediated upload flow.

3. A Vercel Function writes project metadata to Postgres and queues orchestration state.

4. Extraction/compliance functions read blobs, persist extracted facts/findings to Postgres, and write a report artifact back to Blob.

5. Report pages read structured findings from Postgres and source artifacts from Blob.

6. Reviewer actions update findings in Postgres; feature flags / kill switches are read from Edge Config.

## Why this architecture is recommended

It keeps the surface area small: one primary deployment platform, one primary app framework, one blob store, one relational store.

It fits the product’s advisory MVP shape better than a distributed event-heavy microservice design.

It preserves a clean path to more compute-heavy workers later without starting there.

## Boundaries / anti-drift rules

Do not introduce generic multi-cloud service meshes, Kubernetes clusters, or broad event-bus architecture in MVP planning.

Do not split into many independent services unless the replay harness or document workloads prove it necessary.

Prefer Vercel-native capabilities first, then Vercel Marketplace integrations, then external services only where clearly required.

Keep long-running/large-file processing bounded; if some document jobs exceed practical Vercel function limits, isolate only that worker path rather than re-platforming the whole system.

## Data model (minimum)

jurisdiction_pack

source_document

rule

rule_condition

document_requirement

property_context

project_case

extracted_fact

finding

recommendation

confidence_event

human_review_event

## Reasoning pattern

Deterministic retrieval first.

Model-assisted fact extraction second.

Rule evaluation third.

Model-generated explanation last.

# Legal / compliance posture

Present the product as “advisory pre-lodgement assistance,” not as certifier, surveyor, planner, or legal advice.

Show effective-date/version and official source references for every rule used.

Require explicit user acknowledgement that final requirements remain subject to responsible authority/council/certifier review.

Hard-block automated “pass/fail” language for high-risk classes; use “likely issue,” “possible gap,” or “needs expert review.”

Maintain privacy/security controls for uploaded plans and personal/address data.

Establish red-team review of misleading output, hallucinated citations, and stale-rule scenarios before launch.

# Human-in-the-loop design

## Auto-escalation triggers

Low source confidence or unresolved source conflict.

Missing address/control resolution.

Bushfire, flood, heritage, environmental, or state-referral complexity.

Multi-dwelling/commercial scope beyond supported pattern library.

OCR confidence below threshold on core plans/reports.

## Human roles

Content analyst: validates source ingestion and rule changes.

Planning reviewer: reviews ambiguous planning findings.

Concierge specialist: handles managed-service handoff and upsell.

# Operations model (kept simple for Vercel)

One Vercel project for the main app in MVP, with Preview/Production environments and preview deployments for plan/reviewer UX changes.

Source-ops backlog for rule changes and council onboarding.

Vercel Cron-driven refresh jobs for source fetch, diff detection, and replay scheduling.

Replay harness for historical cases after every ruleset update.

Incident process for stale/wrong rule claims, including Edge Config kill switch for disabling a broken jurisdiction pack quickly without redeploying.

Dashboard metrics:

source freshness SLA,

run confidence distribution,

false-positive / false-negative review outcomes,

managed-service conversion,

time-to-first-report.

# Monetization options

1. Free/low-cost instant screening with paid detailed report.

2. Per-project pricing for self-serve advisory report.

3. Subscription for small builders/designers with team seats and usage caps.

4. Paid expert review / managed-service handoff for complex cases.

5. Council/planning consultant white-label or lead-generation partnerships later.

# Phased implementation plan

## Phase 0 - Discovery and source proof (2-4 weeks)

Finalize residential-only scope boundaries and risk language.

Stand up source registry for NSW/VIC/QLD plus 6 pilot councils (2 per state).

Build canonical taxonomy: pathway, zoning/overlays, document types, finding categories.

Exit criteria:

source inventory approved,

20 representative case files assembled,

legal/compliance wording approved.

## Phase 1 - State-core engine (6-8 weeks)

Implement address resolution, project intake, OCR/classification, and rules knowledge service.

Ship deterministic document-gap detection and common pathway screening.

Support pilot council/property contexts in each state.

Exit criteria:

end-to-end run from upload to advisory report,

evidence-linked findings,

human review queue operational.

## Phase 2 - Council expansion + deeper residential rules (6-10 weeks)

Expand council source registry/state coverage for top-demand councils.

Add setback/height/site-coverage and common overlay heuristics where reliable.

Add managed-service handoff workflow and payments.

Exit criteria:

80%+ successful runs for supported case types,

reviewed finding precision targets met,

conversion funnel live.

## Phase 3 - Production hardening (4-6 weeks)

Add source diff alerts, regression harness, audit dashboards, privacy/security controls, and rate limits.

Introduce council-specific report templates and partner workflows.

Exit criteria:

production runbook complete,

incident process tested,

launch readiness approved.

# Execution workplan (6-step handoff)

1. Define the Vercel-first product boundary and domain model. Produce taxonomy for jurisdictions, approval pathways, document types, source tiers, finding severity, escalation rules, and explicit anti-drift rules against overengineering.

Acceptance: reviewed schema, supported-use-case matrix, unsupported-case policy, and Vercel deployment boundary agreed.

2. Build source registry and ingestion on Vercel-friendly primitives. Stand up official-source connectors, Blob-backed source snapshot storage, Postgres source metadata, and Cron-driven diff review flows for NSW/VIC/QLD plus pilot councils.

Acceptance: repeatable ingestion for Tier 1 sources and 6 pilot councils; source freshness dashboard; no generic cloud dependencies required.

3. Implement intake, uploads, and address resolution in Next.js/Vercel. Create address/council/project intake, private Blob upload flow, OCR/classification pipeline, and extracted-fact schema.

Acceptance: address resolves to jurisdiction/council in pilot states; uploaded sample docs classified with target confidence; uploads remain private.

4. Implement compliance engine and explanation layer behind Vercel Functions. Add deterministic gap checks, pathway checks, contradiction logic, and evidence-linked recommendation generation with LLM-assisted explanations.

Acceptance: rule evaluation traces exist for each finding; no uncited rule claim reaches user output; function orchestration remains operationally simple.

5. Add reviewer workflows, legal guardrails, and monetization flows. Build reviewer console in Next.js, escalation queue, disclaimer/UI language, and managed-service handoff/checkout.

Acceptance: low-confidence cases route to reviewers; advisory posture enforced in UI/report text; paid handoff can be initiated.

6. Verify on Vercel preview/production workflow and launch pilots. Run replay tests across NSW/VIC/QLD case packs, evaluate precision/recall, tune rules, test Cron + Blob + Postgres flows, and launch limited pilot.

Acceptance: agreed pilot metrics met, source freshness SLA active, incident runbook complete, and preview-to-production release path proven.

# Verification strategy

## Test layers

Source integrity tests: fetch, parse, checksum, version linkage.

Extraction tests: OCR/classification/fact extraction on document set.

Rule regression tests: deterministic case fixtures by jurisdiction and project type.

Report tests: every finding must cite a rule/source and expose confidence.

Human-review QA: sampled adjudication on false positives/negatives.

Operational tests: stale source alerting, queue latency, permission/audit logging.

## MVP success metrics

>=90% source freshness for Tier 1 sources within SLA.

>=85% document-gap recall on gold-set pilot cases.

>=75% reviewed precision on high-severity findings before broad rollout.

<10 minutes median time from upload to first advisory report for standard cases.

>=20% managed-service handoff click-through on flagged complex cases.

# Suggested initial team / agent roster for execution

Planner / product-manager - scope control, acceptance criteria, phased rollout.

Architect - source/rules/runtime architecture.

Dependency-expert - OCR/LLM/vector/geospatial/vendor choices.

Executor (2 lanes) - platform + ingestion/compliance engine.

Test-engineer - fixture packs, replay harness, acceptance metrics.

Verifier - release evidence, source-trace audits.

Writer - legal/disclaimer/report copy.

## Suggested reasoning levels by lane

Architecture / rules modelling: high.

Ingestion implementation: medium-high.

UI/reporting: medium.

Verification/review: high.

## Launch hints

Sequential execution path: $ralph "implement prd-da-approval-advisory-checker and test-spec-da-approval-advisory-checker"

Parallel execution path: $team "build NSW/VIC/QLD advisory pre-lodgement checker from approved plan artifacts"

## Team verification path

Lane A: source ingestion verification.

Lane B: extraction + compliance engine verification.

Lane C: report/legal UX verification.

Final gate: verifier reviews source provenance, gold-set metrics, and advisory-language compliance before pilot release.

# ADR

Decision: Build the MVP as a Vercel-first Next.js application with deterministic compliance logic, private Blob-based document storage, a Marketplace-provisioned Postgres database (default Neon), Vercel Cron for source refresh/replay jobs, and optional AI Gateway for model routing.

Drivers:

Preserve advisory-product trust through provenance and simple operations.

Keep MVP delivery speed high without designing a generic cloud platform.

Support document uploads, scheduled source refresh, and reviewer workflows with minimal DevOps overhead.

Alternatives considered:

1. Generic cloud microservices stack (containers, queue bus, separate workers, object store, custom scheduler).

Rejected for MVP because it increases ops burden and slows delivery without clear evidence that the workload requires it.

2. LLM-first thin Vercel app with most logic delegated to prompts.

Rejected because explainability, regression testing, and legal posture are weaker.

3. Human-concierge-first service with lightweight portal.

Rejected as primary architecture because it under-invests in reusable product logic, though managed-service handoff remains part of monetization.

Why chosen: The Vercel-first design matches an advisory document workflow well: upload-centric UX, moderate asynchronous processing, report generation, scheduled rule refresh, and reviewer dashboards can all live in a single platform with low operational overhead. Vercel’s current stack supports Functions, Cron Jobs, Blob, Edge Config, and Marketplace-provisioned Postgres integrations, which is sufficient for a scoped MVP.

Consequences:

Positive: faster shipping, simpler deployment, cleaner preview workflow, smaller DevOps footprint.

Negative: some heavy OCR/document jobs may eventually need a specialized worker path if they outgrow comfortable function execution patterns.

Constraint: the team must actively resist premature service sprawl until production evidence justifies it.

Follow-ups:

Validate early whether OCR/extraction workloads fit Vercel function/runtime limits for typical plan bundles.

Pick the initial Postgres Marketplace integration (default Neon unless procurement/security requires another provider).

Define the minimum reviewer console and source-ops tooling needed before any external pilot.